Scope of Work Document

for

Perare.io

Document Version: V 1.0

Prepared By: Visions

Prepared On 17th  November  2021

https://drive.google.com/file/d/10oU_G6SFpORZY2_YRdUHKNkfvFddOxVw/view?usp=sharing

Our Understanding

As per our understanding, we need to modify the frontend of the https://perare.io/map for the users to access the map. Perare.io is offering plans which user has to buy to access the application online.

Currently users are able to access the map directly without login into the system. We need to restrict this plan wise.

Any Anonymous user landing on the website need to register themselves on the site, so that admin can authorize the users to access the application. Development will include the changes on the front end and the backend modifications as per the features mentioned below.

- User authorization to access the applications.

- Payment plans and restrictions on the basis of the plans purchased by users.

- Payment plans execution in the already integrated payment gateway on the application.

1. Functional Requirements

1.1. New User – Whenever a new user accesses the perare.io then user has to submit the authorization form containing some basic information as mentioned below.

- Name

- Email Address

- Company

- Role in the company

- Submit – Clicking on the submit button user will be informed about the free standard trial of 7 days.

- After expiration of the seven days of trail, user will be asked for the payment.

1.1.2 Standard Plan- If user wants to purchase  the “Standard Plan” they need to select the plan duration whether it is “Monthly” or the “Annually”.

Depending upon the selection of plan duration, users will be asked to pay the amount. After this admin will get the notification regarding the payment received, they will approve the authorization and notifies the users via email about their subscription accepted and now they can use the map.

Note- System will check for the Location if it is Indonesia then user will be given full access without any restriction to access the map. And if location changes other than Indonesia then system will restrict the users to access the map and the attributes.

1.1.3 	Pro and Expert Plan-  If user chooses the plan “Pro” or the “Expert”, User has to first selects district/ region in which they wanted to access the map.

- User will be able to purchase the “Pro” and “Expert” plan only after selecting the “District” as shown in the mockup of the plan.

- By selecting the district means, user will be able to access the standard plan features in all regions but the features containing in the “pro” plan will be accessed only in the selected region.

- After selecting the plan, district and the duration, depending on the details entered user will be notified whether the plan is available or not. Users will be asked to enter the email, details will be checked and authorized by admin. Only then User can pay the plan and after authorization of the request , users will be notified via email about the request accepted and verified.

- Bonus Point- Once the user selects the plan and chooses the duration of the plan (Monthly or the Annually), users will be given option for the bonus eligibility.

  - As per current discussion  users will be able to access the 9 more districts along with the one chosen district for Plan “Pro” of Annual duration.

  - If chosen Monthly duration- Users will be  eligible for the bonus of the “2 more districts” to  access along with the chosen one in the payment.

- Users will be able to purchase plan only after the expiration of the active plan.

- Every time if user enters the details, system will analyze all the entered info whether the user is already existing in the system, and they have any active plan. System will check if the users detail already in the system and authorize them for the next step.

- After submitting the information at the first step, payment plan will open which will be the mandatory step and if customer cancels it more than allowed time they will be restricted/Blocked for using the payment screen.

1.1.4  Constraints

- As per discussion User listing, plans listing will be managed in the database. No admin panel will be developed to manage the plans and its restrictions.

- Every user data submission will be checked from database and will be informed to the admin via email .

- Payment gateway is integrated we need to combine our plan, payments, and access in it. https://xendit.co (For receiving  payments after placing an order).

1.1.5  Technology Stack-

Front end and Backend - PHP 7.2
                                           - Yii 2
                                          - Angular

Database- Postgres SQL

1.1.6  Our Process-

| Sr No | Process |
| --- | --- |
| 1. | Setting up the code and database on our Machine |
| 2. | Implementation of Figma design at front end |
| 3. | Front End- -Remove the current implementation of the form for choosing and paying for a subscription. - Checking user’s active plan after authorization. - Checking Users existence - Plan selection window - Order formation - Connect to https://xendit.co to receive payments after placing an order. |
| 4. | Backend – Logic and Use case development (From database no admin panel) Listing of registered users . Plans and setting up the restrictions on polygon . |
| 5. | Testing and Go -live |

Query-

1. At the time of registration, we are asking for the details – name, company, email and the role. But the sign in is with Mobile number. When will we ask for the rest of the profile details ? 

We assume once the details are entered and user is authorized about new existence, before getting free trial they will be asked to complete the profile details. What are the details we need to show in the frontend?

2. Cost and time Effort: -

| Sr No | Description of Task | Estimation in Hours |
| --- | --- | --- |
| 1. | Development of the Frontend and backend Plan purchase and subscription |  |
| Total Development Hour |  |  |
| Total Development cost |  |  |

Note: The shared estimates are based on our assumption and understanding.  The estimated cost/time may vary depending on the queries reply and after reviewing the designing screen provided by the client.

* Bug fixes for 15 days will be provided after project delivery, to help you smoothly launch the application in the market.
* We will assist you to deploy the web  application.

* The time/cost estimates may vary if there will be any change in the flow.

Thank you.

Please feel free to contact Us.

Mail at  sales@visions.net.in
Skype Id: - business.visions
Website:-  https://www.visionssoftware.com/